Weekly Progress Report

Alegria Farmers Association (AFA) Portal & Offline-First PWA

Weeks 5–8  •  September 21, 2026 – October 16, 2026

WEEK 5 — September 21, 2026 – September 25, 2026

Reporting Period: September 21, 2026 – September 25, 2026

Project: Alegria Farmers Association (AFA) Portal & Offline-First PWA

1. Summary of the Week

This reporting period delivered the foundational UI overhaul of the entire AFA portal. Every officer dashboard was re-skinned onto a unified design system, the offline-first PWA shell was hardened, and the guest public portal was rebuilt — establishing the visual and structural baseline that all later features build upon.

Key Achievements:

- Full-System UI Overhaul: Rebuilt the interface across all 23 modified source files, unifying the association's identity into a high-contrast agricultural theme (deep forest green #1B4332, soft sage #EAF4EC, warm parchment #D5CFC1) applied consistently to officers, members, and guests.

- Unified Design System in index.css: Added 311 lines of shared component styling (card padding, button tokens, tab bars, badge classes) so all dashboards render identically without per-view duplication.

- Guest Public Portal Rebuild: Delivered a polished public-facing landing experience (Overview, Announcements, Activities, Products, Achievements, History) for non-logged-in visitors.

- Offline-First PWA Shell Refinement: Updated OfflineIndicator.tsx (52 lines) to reliably surface online/offline network state and pending-sync status to the user at all times.

- Dashboard-Wide Consistency Pass: Applied the new theme to ExecutiveView, SecretaryView, TreasurerView, HogRaisingIgpTracker, AnnouncementDashboard, ProductManagementModal, PioView, MemberDashboard, and OfficerReportModal.

Challenges Encountered:

- Cross-Branch UI Reverts: The UI overhaul landed across several branches with re-apply/revert churn before stabilizing on main.

  - Resolution: Consolidated the work into new-ui-changes (23 files) and merged through PRs #1 and #2, arriving at a single coherent baseline.

Overall Sentiment:

Strong week. The portal gained a consistent, accessible visual identity and a clean structural foundation, which unlocked faster feature delivery in every subsequent week.

2. Progress Status

Completed Tasks:

- Task 1: System-Wide Design System & Theme Establishment — Introduced shared CSS tokens and the unified green/sage/parchment palette. Completed on September 22, 2026.

- Task 2: Guest Public Portal Rebuild — Delivered the public landing experience for unauthenticated visitors. Completed on September 22, 2026.

- Task 3: Officer Dashboard Re-Skin — Applied the unified theme to all officer views (Executive, Secretary, Treasurer, PIO, Auditor shell). Completed on September 22, 2026.

- Task 4: Offline Indicator & Connectivity UX — Refined the live online/offline and sync-state indicator. Completed on September 22, 2026.

Tasks In Progress:

- Task 5: Treasurer Ledger Restructure — Begin separating treasury views in preparation for a dedicated Auditor dashboard. Estimated completion: September 29, 2026.

- Task 6: Member Directory Enhancements — Prepare extended member profile fields (birthdate, affiliations). Estimated completion: September 28, 2026.

Blocked Tasks:

None. Core UI shell and routing were stable.

3. Assigned Member and Role

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Ronar Diamante | Lead System Architect & Backend Developer | System architecture, PostgreSQL schema design, offline PWA sync engine, Vercel build pipeline, cloud deployments, security implementation, code review |
| Joshua Pesiao | Frontend Developer & UI/UX Designer | React component development, responsive design, PWA offline UI/UX, form validation, API integration, loading states, error handling, design system |
| Aella Marie Agsoy | QA & Security Tester | Test plan creation, functional testing, regression testing, API testing, bug tracking, security testing, performance testing, cross-browser compatibility |
| Honey Blare Gargar | Documentation Lead | Technical documentation, user manuals, API documentation, deployment guides, meeting minutes, requirements gathering, stakeholder interviews, research |

4. Upcoming Milestones

- Milestone: Officer Dashboard Feature Completion

  - Target Date: September 30, 2026

  - Key Deliverable:

    - Auditor dashboard separation, member affiliations, and treasury ledger restructure.

- Next Steps: Extend the member profile model (birthdate, affiliations) and restructure the treasurer/auditor boundary.

WEEK 6 — September 28, 2026 – October 2, 2026

Reporting Period: September 28, 2026 – October 2, 2026

Project: Alegria Farmers Association (AFA) Portal & Offline-First PWA

1. Summary of the Week

This reporting period focused on separating the Auditor's responsibilities from the Treasurer, enriching the member registry with birthdate and multi-affiliation tracking, and adding COA-compliant liquidation references to the treasury ledger. It also removed the obsolete farm_size field from the schema and sync layer.

Key Achievements:

- Dedicated Auditor Dashboard (AuditorView.tsx): Delivered a standalone 239-line audit workspace with transaction review, Audited/Flagged/Unaudited status filters, audit-notes capture, and live counts — decoupling audit duties from the Treasurer's entry screen.

- Treasurer View Refactor: Reduced TreasurerView.tsx by 185 lines by moving audit functions out, tightening the ledger to income/expense entry and reporting.

- Member Affiliations Model: Added MemberAffiliation support (Senior Citizen, PWD, 4Ps/DSWD, Cooperative, Farmers Association, Government Agency) with ID numbers, wired through types.ts, AffiliationManager, and the Secretary's registry.

- Birthdate Capture in Registry: Added a birthdate capture modal and field to the Secretary's member forms.

- COA Liquidation Compliance: Added explicit references to COA (Commission on Audit) regulation for liquidation flows in TreasurerView and types.ts.

- Schema Cleanup: Removed the unused farm_size column and its sync mappings from api/sync/pull.js, api/sync/push.js, and src/api/db.ts.

- Authentication Copy Fix: Removed an outdated election reference from AuthScreen.tsx.

Challenges Encountered:

- Treasurer/Auditor Responsibility Overlap: Audit actions were originally buried inside the Treasurer view, creating a separation-of-duties conflict (the same role could both record and certify).

  - Resolution: Extracted a dedicated AuditorView and relocated all certification actions there, enforcing an independent audit trail.

Overall Sentiment:

Very strong week. The governance model now correctly separates recording (Treasurer) from certification (Auditor), and the member registry captures the statutory identity fields required by partner agencies.

2. Progress Status

Completed Tasks:

- Task 1: Auditor Dashboard Separation — Standalone audit workspace with status filtering and notes. Completed on September 29, 2026.

- Task 2: Treasurer View Refactor — Removed audit logic, tightened ledger scope. Completed on September 30, 2026.

- Task 3: Member Affiliations & Birthdate — Multi-affiliation tracking and birthdate capture in the registry. Completed on September 28, 2026.

- Task 4: COA Liquidation References — Added statutory liquidation citation to treasury. Completed on October 2, 2026.

- Task 5: farm_size Schema Deprecation — Removed obsolete column and sync mappings. Completed on September 28, 2026.

- Task 6: Authentication Copy Cleanup — Removed stale election reference. Completed on October 2, 2026.

Tasks In Progress:

- Task 7: Affiliation Modal Optimization — Streamline the affiliation editor UX. Estimated completion: October 5, 2026.

- Task 8: President's Report Export — Build the printable presidential report module. Estimated completion: October 9, 2026.

Blocked Tasks:

None. Sync layer and database schema migrations completed cleanly.

3. Assigned Member and Role

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Ronar Diamante | Lead System Architect & Backend Developer | System architecture, PostgreSQL schema design, offline PWA sync engine, Vercel build pipeline, cloud deployments, security implementation, code review |
| Joshua Pesiao | Frontend Developer & UI/UX Designer | React component development, responsive design, PWA offline UI/UX, form validation, API integration, loading states, error handling, design system |
| Aella Marie Agsoy | QA & Security Tester | Test plan creation, functional testing, regression testing, API testing, bug tracking, security testing, performance testing, cross-browser compatibility |
| Honey Blare Gargar | Documentation Lead | Technical documentation, user manuals, API documentation, deployment guides, meeting minutes, requirements gathering, stakeholder interviews, research |

4. Upcoming Milestones

- Milestone: Officer Reporting & Registry Completion

  - Target Date: October 9, 2026

  - Key Deliverable:

    - President's report export and polished member affiliation management.

- Next Steps: Optimize the affiliation editor and deliver the President's printable report with proper name segmentation.

WEEK 7 — October 5, 2026 – October 9, 2026

Reporting Period: October 5, 2026 – October 9, 2026

Project: Alegria Farmers Association (AFA) Portal & Offline-First PWA

1. Summary of the Week

This reporting period delivered the President's printable report module, name-segmentation utilities, affiliation editor optimization, and a cross-dashboard copy cleanup to remove redundant sub-text and tighten every screen.

Key Achievements:

- President's Report Module (PresidentReport.tsx): Delivered a 352-line printable report component with a dedicated president-report.css stylesheet (55 lines), producing an audit-ready presidential summary for export.

- Farmer Name Segmentation (utils/names.ts): Added a 55-line utility that splits a full name into structured personal-data components (Surname, First Name, Middle Initial), improving registry accuracy and report formatting.

- Secretary Registry Upgrade: Substantially reworked the Secretary's member entry flow (159 lines changed) to use segmented name inputs and the new affiliation structure.

- Officer Report Modal Extension: Extended OfficerReportModal.tsx (+58 lines) to support the expanded report data.

- Affiliation Editor Optimization: Iteratively refined AffiliationManager across three passes (Oct 4–5), cutting ~45 lines of redundant logic and simplifying the modal.

- Dashboard Copy Cleanup (removed-subtexts): Removed redundant descriptive sub-text across 8 components (AnnouncementDashboard, ExecutiveView, GuestPortal, HogRaisingIgpTracker, MemberDashboard, SecretaryView, SyncQueuePanel, TreasurerView) — 142 lines removed for a cleaner, less cluttered UI.

Challenges Encountered:

- Inconsistent Name Storage: Free-text full-name entry produced inconsistent formats that broke downstream report extraction.

  - Resolution: Introduced utils/names.ts and migrated the Secretary's registry to segmented name capture, standardizing the "Surname, First Name M." convention.

Overall Sentiment:

Excellent week. The President now has a formal printable export, the registry captures names in a structured way, and the whole UI reads more cleanly after the sub-text cleanup.

2. Progress Status

Completed Tasks:

- Task 1: President's Report Export Module — Printable, branded presidential report with dedicated stylesheet. Completed on October 9, 2026.

- Task 2: Farmer Name Segmentation Utility — Structured name parsing for registry and reports. Completed on October 9, 2026.

- Task 3: Secretary Registry Name-Input Migration — Segmented name fields with validation. Completed on October 9, 2026.

- Task 4: Affiliation Modal Optimization — Simplified and de-duplicated the affiliation editor. Completed on October 5, 2026.

- Task 5: Cross-Dashboard Sub-Text Cleanup — Removed redundant descriptive copy across 8 components. Completed on October 8, 2026.

Tasks In Progress:

- Task 6: Role-Based Access Restraints — Define and enforce per-role authorities (President vs. Vice President). Estimated completion: October 12, 2026.

- Task 7: Database Connection Handshake Hardening — Audit and fix TLS/connection handling across all API routes. Estimated completion: October 12, 2026.

Blocked Tasks:

None. All report exports and sync pipelines verified working.

3. Assigned Member and Role

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Ronar Diamante | Lead System Architect & Backend Developer | System architecture, PostgreSQL schema design, offline PWA sync engine, Vercel build pipeline, cloud deployments, security implementation, code review |
| Joshua Pesiao | Frontend Developer & UI/UX Designer | React component development, responsive design, PWA offline UI/UX, form validation, API integration, loading states, error handling, design system |
| Aella Marie Agsoy | QA & Security Tester | Test plan creation, functional testing, regression testing, API testing, bug tracking, security testing, performance testing, cross-browser compatibility |
| Honey Blare Gargar | Documentation Lead | Technical documentation, user manuals, API documentation, deployment guides, meeting minutes, requirements gathering, stakeholder interviews, research |

4. Upcoming Milestones

- Milestone: Role Governance & Security Hardening

  - Target Date: October 12, 2026

  - Key Deliverable:

    - Enforced role authorities and hardened database connection handshake.

- Next Steps: Lock down officer-level privileges and eliminate the insecure global TLS override flagged in production logs.

WEEK 8 — October 12, 2026 – October 16, 2026

Reporting Period: October 12, 2026 – October 16, 2026

Project: Alegria Farmers Association (AFA) Portal & Offline-First PWA

1. Summary of the Week

This reporting period focused on role-based authority enforcement, the new Assistant Treasurer role, multi-stage officer approval workflows (Secretary minutes and audited financial records awaiting President sign-off), announcement publishing rights, IGP status-card data binding, and a security hardening fix for the cloud database connection handshake.

Key Achievements:

- Role-Based Authority Restraints (App.tsx + ExecutiveView.tsx): Implemented enforceable authority rules — the President (system admin) alone may appoint officers, reassign roles, and delete accounts; the President and Vice President may reset passwords, but the President's own password is protected and cannot be reset by anyone.

- Assistant Treasurer Role (types.ts + ExecutiveView.tsx + OfficerReportModal.tsx): Added a new Assistant Treasurer governance role to the OfficerRole union and propagated it through the app — role assignment, reassignment, the turnover flow, the Association Officers roster, and a dedicated Assistant Treasurer financial report (HTML + CSV export) mirroring the Treasurer's statement.

- Secretary Minutes Approval Workflow (Secretary -> President) (types.ts + App.tsx + ExecutiveView.tsx + SecretaryView.tsx): Secretary-drafted minutes now carry a minutesApprovalStatus (Pending Approval -> Approved / Returned). The President reviews each set of minutes in a dedicated modal, then approves or returns it with remarks; the Secretary view shows a live status badge per meeting.

- Audited Financial Record Approval Workflow (Auditor -> President) (types.ts + App.tsx + ExecutiveView.tsx): Financial transactions audited by the Auditor (auditedStatus === 'Audited') now flow to a President Financial Approvals queue, where each record can be finally approved or returned for revision with remarks; the decision and audit trail (presidentApprovalStatus, presidentApprovedBy/Date/Remarks) are persisted and synced.

- Member Appoint-as-Officer Workflow: Added an "Appoint" action to the Member Portal Accounts list allowing the President to provision a registered farmer directly into an officer role (Vice President, Secretary, Treasurer, Assistant Treasurer, Auditor, PIO).

- President Announcement Publishing (PioView reuse in App.tsx): Granted the President full announcement authoring on the Announcements Board, with correct authorship attribution ("President (name)") instead of the PIO default.

- IGP Status Card Database Binding (HogRaisingIgpTracker.tsx): Replaced hardcoded "17 Baboy / 8 Baboy / 6 caretakers" values with live, database-backed figures (current hog count, hogs sold, and unique rotational caretakers derived from the synced group data).

- Database Handshake Security Fix (src/api/db.ts + server.ts + rebuilt api/**): Removed the process-wide NODE_TLS_REJECT_UNAUTHORIZED='0' override that disabled TLS verification globally and triggered Node security warnings. Certificate acceptance is now scoped per-connection via ssl: { rejectUnauthorized: false }, preserving Supabase connectivity while eliminating the warning.

Challenges Encountered:

- Role Confusion in Officer Management: The officer card used officer.role === 'President' (is this officer the President) where it needed currentRole === 'President' (is the logged-in user the President), which let the Vice President reset the President's password.

  - Resolution: Introduced explicit canResetPasswords / canAppointOfficers / canManageThisOfficer flags and added authoritative server-side guards in App.tsx handlers (defense in depth: UI hidden and handler rejects).

- Redundant Global TLS Override: Production logs showed the Node TLS warning on every sync request.

  - Resolution: Removed the global override from source, rebuilt the committed api/** bundles, and confirmed the ssl option still carries certificate acceptance.

Overall Sentiment:

Excellent week. The portal now enforces a correct separation of duties, the President has full administrative control (officers + announcements), the new Assistant Treasurer role is fully operational, multi-stage officer approval workflows (minutes and audited financials) are in place with a complete audit trail, the IGP status card reflects live data, and a genuine security weakness in the DB handshake was eliminated.

2. Progress Status

Completed Tasks:

- Task 1: Role-Based Authority Restraints — President/VP privilege separation with handler-level guards. Completed on October 12, 2026.

- Task 2: Member Appoint-as-Officer Workflow — Presidential appointment of members into officer roles. Completed on October 12, 2026.

- Task 3: President Announcement Publishing — President authoring on the Announcements Board with correct attribution. Completed on October 12, 2026.

- Task 4: IGP Status Card Live Data Binding — Database-backed hog counts and caretaker totals. Completed on October 12, 2026.

- Task 5: Database Handshake Security Hardening — Removed global TLS override; scoped SSL per pool. Completed on October 12, 2026.

- Task 6: Assistant Treasurer Role — New governance role added end-to-end (assignment, roster, turnover, dedicated financial report). Completed on October 14, 2026.

- Task 7: Secretary Minutes Approval Workflow — President review/approve/return of Secretary-drafted minutes with remarks. Completed on October 14, 2026.

- Task 8: Audited Financial Record Approval Workflow — Auditor -> President queue with final approval/return and audit trail. Completed on October 14, 2026.

Tasks In Progress:

- Task 9: Preparation for Officer User Acceptance Testing (UAT) — Device staging environments and role-based test credential matrices (President, Treasurer, Assistant Treasurer, Secretary, Auditor, Member). Estimated completion: October 20, 2026.

- Task 10: Equipment Inventory & Rental Scheduling Optimization — Prevent double-booking of IGP chairs and sacks during peak harvest. Estimated completion: October 20, 2026.

- Task 11: Final System Functionality & Officer Role Completion — Finalize officer-specific operations across all dashboards. Estimated completion: October 20, 2026.

Blocked Tasks:

None. All backend APIs, database connections, and sync queues are operating cleanly across test and production builds.

3. Assigned Member and Role

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Ronar Diamante | Lead System Architect & Backend Developer | System architecture, PostgreSQL schema design, offline PWA sync engine, Vercel build pipeline, cloud deployments, security implementation, code review |
| Joshua Pesiao | Frontend Developer & UI/UX Designer | React component development, responsive design, PWA offline UI/UX, form validation, API integration, loading states, error handling, design system |
| Aella Marie Agsoy | QA & Security Tester | Test plan creation, functional testing, regression testing, API testing, bug tracking, security testing, performance testing, cross-browser compatibility |
| Honey Blare Gargar | Documentation Lead | Technical documentation, user manuals, API documentation, deployment guides, meeting minutes, requirements gathering, stakeholder interviews, research |

4. Upcoming Milestones

- Milestone 1: End-to-End Field Trial with Association Officers

  - Target Date: October 20, 2026

- Milestone 2: Production Release 1.2 — Complete Cloud Sync with Real-Time Accurate Data

  - Target Date: October 20, 2026

  - Key Deliverables:

    - Organization's accurate data fully pushed to the system.

    - Real-time data access for all officer roles.

    - Verified data integrity across all 11 relational tables.

    - Audit-ready ledgers and compliance reports.

    - Seamless offline-to-online synchronization.

- Next Steps: Finalize all system functionalities, officer roles, and dashboard UIs; distribute the updated PWA build to officer mobile devices in Barangay Alegria for an offline data-entry rehearsal ahead of the formal October 20 field trial.

Appendix — Change Log by Week

| Week | Dates | Focus | Key Files Changed |
| --- | --- | --- | --- |
| 5 | Sep 21–25 | Full UI overhaul, design system, guest portal, offline indicator | 23 files incl. index.css, App.tsx, all dashboards |
| 6 | Sep 28–Oct 2 | Auditor dashboard separation, affiliations, birthdate, COA liquidation | AuditorView.tsx, TreasurerView.tsx, types.ts, AffiliationManager.tsx |
| 7 | Oct 5–9 | President report, name segmentation, affiliation polish, sub-text cleanup | PresidentReport.tsx, utils/names.ts, SecretaryView.tsx |
| 8 | Oct 12–16 | Role restraints, Assistant Treasurer role, minutes & financial approval workflows, announcement rights, IGP card binding, TLS hardening | App.tsx, ExecutiveView.tsx, SecretaryView.tsx, OfficerReportModal.tsx, types.ts, HogRaisingIgpTracker.tsx, PioView.tsx, src/api/db.ts |